# 🧊 Coldkeep Roadmap — v1.x (Revised for v1.10 Stabilization)

This roadmap defines the path to a production-grade, correctness-first cold storage engine. The plan has been updated after the v1.9.0 functional-completeness review, Codacy baseline, external audit findings, and CI evolution proposal.

The previous v1.10 engine-boundary milestone has been moved to v1.11. A new v1.10 stabilization train has been inserted first so that the system can harden correctness, validation, packed-storage consistency, GC safety, restore/recovery behavior, and CI discipline before architectural extraction begins.

Strategy

Risk reduction first: data safety, deterministic restore, GC correctness, verification integrity, and recovery behavior take priority over architectural elegance.

Separation of concerns later: engine extraction begins only after the foundation is stable and audited.

No unknown warnings: every known issue must become fixed, suppressed, accepted, or explicitly deferred with rationale.

# 🎯 End Goal of v1.x

By the end of v1.x, Coldkeep must be:

✔ Crash-safe

✔ GC-safe

✔ Deterministic in restore

✔ Integrity-verifiable

✔ Observable and debuggable

✔ Performant at scale

✔ Storage-efficient

✔ Hardened by CI and adversarial validation

✔ Architecturally clean and engine-ready for v2.x

# 🧱 v1.1 — Batch CLI Operations

Goal

Enable safe, predictable multi-file operations.

Work

Multi-file restore and remove operations

Pattern-based selection using globs and filters

Input lists for batch processing

Dry-run mode (--dry-run)

Atomic batch semantics where applicable

Requirements

No partial state exposure on failure

Deterministic ordering of operations

Consistent CLI output

Deliverable

Reliable batch operations with predictable behavior.

# 🧱 v1.2 — Physical File Layer

Goal

Introduce real-world file mapping while preserving deduplication.

Work

Introduce physical_file entity

Map physical_file ↔ logical_file

Preserve directory structure in restore

Support multiple physical files referencing identical content

Ensure metadata consistency across mappings

Requirements

No duplication of content storage

Restore must reconstruct exact directory layout

Mapping must remain stable across snapshots

Deliverable

Clear separation between content and filesystem representation.

# 🧱 v1.3 — Snapshot Layer (Core)

Goal

Introduce point-in-time state and retention semantics.

Work

Immutable snapshot entity

Snapshots act as GC roots

Deterministic restore from snapshots

Partial restore support using query-based selection

Snapshot metadata tracking

Requirements

Snapshot immutability

Strong consistency guarantees

Snapshot must fully represent system state

Deliverable

Snapshots become the foundation of correctness and retention.

# 🧱 v1.4 — Snapshot Evolution

Goal

Make snapshots efficient and scalable.

Work

Incremental snapshot creation

Snapshot reuse to avoid duplication

Snapshot lifecycle management including delete and retention

Metadata optimization

Concurrency safety improvements

Requirements

No duplication of unchanged data

Snapshot creation must remain consistent under concurrent writes

Snapshot deletion must not affect referenced data

Deliverable

Efficient, scalable snapshot system suitable for real workloads.

# 🧱 v1.5 — CDC Evolution (Critical)

Goal

Ensure long-term data compatibility and evolution.

Work

Chunker versioning system

Backward compatibility guarantees

Forward compatibility strategy

Improved chunking algorithms

Benchmark validation framework

Requirements

Old data remains readable forever

New chunking strategies do not break existing data

Version transitions must be explicit and testable

Deliverable

Future-proof content-addressed storage layer.

# 🧱 v1.6 — Observability & Tooling

Goal

Provide visibility and trust into system state.

Work

stats command for usage and dedup ratio

inspect command for object relationships

Simulation mode to preview GC/storage impact

Debugging and tracing improvements

Requirements

Observability logic separated from CLI formatting

No mutation of state during inspection

Outputs must reflect true system state

Deliverable

System becomes introspectable and debuggable.

# 🧱 v1.7 — Performance Phase

Goal

Make system usable at scale.

Work

Parallel chunking and hashing

Database query optimization

I/O optimization

Optional native optimizations

Benchmark suite

Requirements

No compromise on correctness

Deterministic behavior preserved under parallelism

Performance improvements measurable

Deliverable

System performs efficiently under large workloads.

# 🧱 v1.8 — Block Abstraction

Goal

Improve storage efficiency and prepare for compression.

Work

Introduce block abstraction with multiple chunks per block

Improve packing efficiency

Update read/write paths

Adapt verification logic

Requirements

Deterministic restore must be preserved

Block abstraction must remain transparent to higher layers

No data loss during migration

Deliverable

Flexible and efficient storage layout.

# 🧱 v1.9 — Compression Layer

Goal

Reduce storage cost without breaking guarantees.

Work

Block-level compression

Transparent decompression

Integration with verification logic

Requirements

Deduplication effectiveness preserved

Deterministic restore preserved

Integrity verification must still pass

Deliverable

Storage-efficient system with compression support.

# 🛡️ v1.10 — Reliability Freeze, CI Hardening & Correctness Burn-down

Goal

Transform v1.9.0 from functionally complete into trust-complete before engine extraction. This release train freezes feature expansion and focuses on eliminating known correctness risks, classifying scanner findings, hardening CI, and preparing a stable foundation for the engine boundary.

Work

Establish a master remediation matrix covering Codacy findings, external audit issues, and manual review findings.

Deduplicate issues by root invariant rather than by scanner count.

Classify every issue as fixed, suppressed, accepted, or deferred with rationale.

Fix high-risk correctness issues before refactoring for architecture.

Normalize CLI parsing, JSON output, validation, path handling, and error semantics.

Align packed storage, legacy storage, stats, inspect, verify, restore, GC, and simulation semantics.

Harden restore/recovery paths against traversal, symlink, overwrite, TOCTOU, fsync, and partial-failure risks.

Introduce Codacy in passive mode first, then gradually move to constrained enforcement.

Add critical-path coverage gates for correctness-critical packages only.

Begin filesystem fault-injection groundwork after the immediate correctness burn-down is under control.

Requirements

No new product features unless directly required to fix correctness, validation, recovery, or CI integrity.

No engine extraction during this phase.

No known S0/S1 issue remains untriaged.

No scanner finding remains unknown; each must be fixed, suppressed, accepted, or deferred.

CI must remain green throughout the train; avoid giant stabilization branches.

Codacy must not block on style or generic maintainability scoring.

Correctness, determinism, and recovery guarantees override aesthetics or abstraction pressure.

Deliverable

A hardened v1.10.x line that is suitable as the stable base for engine boundary work in v1.11.

## v1.10 Release Train

### v1.10.0 — Baseline & Freeze Declaration

Declare feature freeze for v1.10

Commit the Codacy baseline and external audit inventory

Create the remediation matrix

Define issue severity/status labels

Record current CI state and release gates

### v1.10.1 — CLI Correctness & Contract Stabilization

Reject ignored trailing positional arguments

Normalize boolean flag behavior

Reject empty values for value flags

Unify --json and --output json support

Fix mixed JSON/human output paths

Reject duplicate singleton flags where last-win behavior is unsafe

### v1.10.2 — Validation & Security Hardening

Centralize path normalization

Reject traversal and Windows-drive snapshot paths

Validate container filenames before filesystem joins

Harden restore destination handling

Fix unsafe temp/rename/overwrite patterns

Upgrade Go/toolchain dependencies to eliminate known CVEs

### v1.10.3 — Packed Storage & Metadata Integrity

Align packed and legacy stats

Align inspect/graph APIs with packed storage

Ensure verify covers packed refs and storage blocks

Validate packed metadata invariants

Fix packed restore descriptors and container references

Add regression tests for hybrid repositories

### v1.10.4 — GC Correctness & Reachability

Fix snapshot-retained packed block reachability

Align GC roots with completed/current logical files

Prevent repair from legitimizing bad mappings

Validate deletion plans against snapshots and pins

Add dry-run/live-plan equivalence tests

### v1.10.5 — Restore & Recovery Safety

Unify normal restore and snapshot restore sanitization

Harden stored-path restore modes

Fix TOCTOU overwrite and symlink risks

Validate recovery/quarantine filename handling

Add interrupted restore/recovery regression tests

### v1.10.6 — CI Evolution Phase 1 & Codacy Passive Integration

Enable Codacy passive repository analysis

Export SARIF or equivalent reports where useful

Add scanner suppression policy

Classify false positives

Add CI jobs for actionable security/dependency findings without style blocking

### v1.10.7 — Critical-Path Coverage Gates

Define critical packages

Measure coverage on invariant paths

Add soft thresholds first

Promote selected thresholds to hard gates

Avoid global coverage blocking

### v1.10.8 — Filesystem Abstraction Groundwork

Introduce internal filesystem abstraction where needed

Keep behavior unchanged

Prepare injectable operation hooks

Add baseline tests proving equivalence with real filesystem behavior

### v1.10.9 — Filesystem Fault Injection Phase 1

Simulate ENOSPC

Simulate fsync failure

Simulate partial writes

Simulate interrupted rename

Verify no silent corruption and deterministic recovery

### v1.10.10 — Cross-Platform Validation

Expand validation to Ubuntu, macOS, and Windows where feasible

Focus on path normalization, symlink behavior, permissions, timestamps, and restore determinism

Document platform-specific limitations explicitly

### v1.10.11 — Stabilization & Regression Burn-down

Resolve remaining S0/S1 issues

Audit suppressions and accepted risks

Run long-run/adversarial/regression suites

Eliminate flaky tests

Freeze v1.10 behavior as the baseline for engine extraction

### v1.10.12 — Engine Boundary Preparation

Identify engine-facing operation contracts

Locate CLI/business-logic coupling

Mark code that must move in v1.11

Define no-behavior-change migration rules

Prepare transition checklist for v1.11

v1.10 Exit Criteria

All known critical correctness and data-safety issues are fixed or explicitly deferred with documented rationale.

Packed and legacy storage semantics are aligned across verify, stats, inspect, restore, GC, and simulation.

JSON-mode commands are deterministic and free from human-output side channels unless explicitly documented.

Codacy is integrated in passive or constrained mode with documented suppressions and no style-only release blocking.

Critical-path coverage and CI gates are defined and at least partially enforced.

Engine extraction can begin without preserving known unstable behavior behind a new API.

# 🚀 v1.11 — Engine Boundary Introduction

Goal

Introduce a clean architectural boundary for the core engine after the v1.10 stabilization train has reduced correctness risk.

Work

Create engine package/module

Define core operation interfaces: Backup, Restore, CreateSnapshot, DeleteSnapshot, RunGC, Verify

Move initial orchestration logic into engine layer

Separate CLI parsing from execution logic

Keep CLI behavior identical during migration

Requirements

No behavioral changes

CLI continues to function identically

Engine layer begins to centralize logic

No known unstable semantics are hidden behind the engine boundary

Deliverable

Clear separation between interface layer and core logic.

# 🚀 v1.12 — Full Logic Migration

Goal

Move all business logic into the engine so the CLI becomes a thin wrapper.

Work

Migrate snapshot logic

Migrate GC logic

Migrate CDC and chunker handling

Migrate metadata operations

Migrate storage operations

Remove business logic from CLI

Ensure CLI only orchestrates engine calls

Requirements

No duplication of logic between layers

All state mutations occur through engine

CLI becomes a thin wrapper

Regression behavior remains identical to v1.10/v1.11 contracts

Deliverable

Engine becomes the single source of truth for all operations.

# 🚀 v1.13 — Engine Stabilization & Contracts

Goal

Make the engine production-grade, reusable, and suitable as the foundation for v2.x daemon/API work.

Work

Define request/response structures for all operations

Standardize error handling

Remove all CLI dependencies from engine

Add engine-level unit and integration tests

Validate no-data-loss, deterministic-restore, GC-safety, and integrity invariants explicitly

Requirements

Engine must be usable independently of CLI

All operations deterministic and testable

No side effects outside defined boundaries

Engine contracts are stable enough for daemon/API layering

Deliverable

Coldkeep becomes a headless, deterministic storage engine.

# 🧠 Final State of v1.x

At the end of v1.x:

Coldkeep is a fully production-ready storage engine

All correctness guarantees are enforced and regression-tested

System is observable, performant, and storage-efficient

CI enforces correctness-critical invariants

Known risks are tracked, accepted, or resolved intentionally

Core engine is cleanly separated and reusable

# 🔮 Transition to v2.x

v2.x will build on this foundation by introducing:

coldkeepd daemon/service layer

REST/gRPC API

CLI as a thin client

Optional UI

Automation and scheduling

No changes to core guarantees should be required during v2.x; the engine must already provide the correctness foundation.

# 🧭 Philosophy Summary

v0 → “Does it work?”

v1 → “Will it ever lose data?”

v2 → “Can people actually use it?”

# 🧊 Final Note

Do not rush the v1.x phase.

Cold storage systems earn trust through correctness, consistency, predictability, and boring reliability. Once achieved, everything else becomes easier.